| # Risk Management Plans Cell Image Classification using Deep Learning |  |  |  |
| --- | --- | --- | --- |
| Author: Devanshu Arora Status: Final | Created: Dec 3 Updated: Dec 8 |  |

# Objective

This Risk Management Plan identifies and evaluates potential risks associated with the development of a deep learning–based system for classifying microscopic cell images into cancerous and non-cancerous categories.

Risk Categories & Details

- Technical Risks

  - Insufficient or Low-Quality Dataset

    - The microscopic images obtained from online sources or local labs may be limited, imbalanced, low-resolution, or inconsistently labeled.

  - Model Underperformance

    - CNN or transfer-learning model (ResNet) may fail to achieve expected accuracy.

  - Overfitting or Underfitting

    - Model fits training data too well or fails to learn patterns.

    - Poor generalization on local images.

  - GPU/Hardware limitations

    - Google Colab (even with student access) may have GPU timeouts, RAM limits, or hardware switching.

    - The Runtime is often disconencted due to inactivity and whole progress needs to be restarted.

- Operational Risks

  - Loading Dataset difficulty

    - Uploading large dataset everytime when runtime is disconnected might take a very long time.

  - Difficulty in Image Preprocessing

    - Variations in lighting, staining, magnification, or noise can cause preprocessing failures.

    - Incorrect image scaling, feature loss, or classification errors.

  - Local Image Testing Issues

    - Model may not generalize well to the locally captured images (phone camera, microscope variations).

- Schedule Risks

  - Delays in Dataset Collection

    - Finding high-quality datasets from reliable cancer research sources may take longer than expected.

    - Delays in model development and evaluation timeline.

  - Training & Tuning Taking Longer than Planned

    - Hyperparameter tuning and training cycles may extend beyond expected time.

  - Documentation & Presentation Delays

    - Final documentation may take longer due to plotting, writing, and formatting requirements.

Risk Register

| Risk | Category | Probability | Impact | Severity | Mitigation |
| --- | --- | --- | --- | --- | --- |
| Low-quality dataset | Technical | Medium | High | High | Augmentation, cleaning, quality checks |
| Model underperforms | Technical | Medium | High | High | Tune hyperparameters, change model |
| GPU limitations | Technical | Medium | Medium | Medium | Lightweight models, frequent checkpoints |
| Preprocessing errors | Operational | Medium | Medium | Medium | Standard pipeline, automation |
| Schedule delays | Schedule | High | Medium | High | Parallel tasks, early prototyping |
| Privacy issues | Privacy | Low | High | Medium | Use licensed datasets, remove metadata |